**Project Checkpoint**

**Project Title**

State-wise distribution of Veteran expenses and benefits - FY07 and FY08

**Team Information**

**Team Name:** Logic, Proof, and Trust

**Team Members:**

1. Shreevatsa Hosakere Vittal Rao (sxh163630)

2. Avinash Chandrasekharan (axc166930)

3. Piyush Supe (pgs160230)

4. Aayush Bhandari(axb167830)

**Progress**

* Went through data-gov tutorials which gave insights on the data, its handling process and brief idea on SPARQL endpoint creation
* Downloaded and learnt to host Apache Fuseki Sparql end-point, upload RDF files and write sample queries.
* Learnt how to use Google visualization API.

**Results so far**

* Created a local Fuseki server.
* Written sample SPARQL queries to check if any issues exists and found data is all correct to proceed further
* Executed queries to get data from multiple datasets.
* Progressing as per plan: a) Understanding Semantics of Data Sets: March 12th

b) Started writing SPARQL queries: Planned - March 22nd | New deadline: 27th

**Problems Encountered**

* How to merge multiple datasets
* Finding the appropriate server to host Sparql
* Working on writing queries
* How to pass query results to Google visualization API

**Changes in Project**

* No change in data sources
* No change in the expected results